## Slide 1
IMAGE HARDENING FACTORY
Trusted, offline-capable
container image delivery
Project bootstrap introduction
UBI 9
BITBUCKET
CONFLUENCE
JIRA
UBI 10 CANARY
Internal Artifactory • Protected FCS assessment • Signed evidence • Digest-preserving promotion
Version 1.1 | 14 August 2026
Notes: Open with the outcome: a repeatable release service, not a one-time container build.
[Sources]
- image-hardening-factory/README.md
- image-hardening-factory/IMPLEMENTATION_PLAN.md

## Slide 2
IMAGE HARDENING FACTORY
PROJECT INTRODUCTION
02
Why this factory exists
Turn external image sources into internally controlled, evidence-backed releases.
01
CONTROL INPUTS
Mirror approved source, OCI bases, RPM snapshots, offline scanner data, and toolchains into internal Artifactory.
02
PROVE THE RELEASE
Bind the candidate digest to SBOMs, provenance, compliance, tests, FCS status, policy decisions, and signatures.
03
OPERATE REPEATFULLY
Promote or roll back by digest; monitor FCS policy, evidence freshness, runner isolation, and support ownership.
Design intent
The build path has no public dependency and no authority to publish. Release is a separate, protected decision.
Notes: Explain that dependency internalization and release authority separation are the two foundational controls.
[Sources]
- image-hardening-factory/README.md
- image-hardening-factory/docs/evidence-model.md

## Slide 3
IMAGE HARDENING FACTORY
PROJECT INTRODUCTION
03
Scope and release lineage
Five upstream repositories; one controlled dependency graph.
PRODUCTION LINEAGE
UBI 9.8 minimal
Hardened active base
Bitbucket LTS
Overlay + baseline runtime tests
Confluence LTS
Overlay + baseline runtime tests
Jira LTS
Overlay + baseline runtime tests
CANARY TRACK
UBI 10.2 minimal
Compatibility evidence only
Cannot become production through a tag change. Migration requires an explicit dependency decision, architecture review, product validation, and approval.
SAME APPROVED UBI DIGEST
Notes: Emphasize that UBI 9.8 is the active base for all three Atlassian products. UBI 10.2 is deliberately isolated as a canary.
[Sources]
- image-hardening-factory/IMPLEMENTATION_PLAN.md
- image-hardening-factory/catalog/images/ubi9-minimal.yaml
- image-hardening-factory/catalog/images/ubi10-minimal.yaml

## Slide 4
IMAGE HARDENING FACTORY
PROJECT INTRODUCTION
04
Six design principles
Controls are expressed in workflow structure, not policy prose alone.
01
Internal by default
Build, tests, and offline scanners use internal data; only FCS has allowlisted Falcon egress.
02
Digest is identity
Tags are pointers; evidence and promotion bind to immutable OCI digests.
03
Evidence is the release
SBOM, provenance, tests, FCS, policy, signatures, and attestations bind to one subject.
04
Separate authorities
Intake, build, import, sign, approve, and promote use distinct identities.
05
Fail closed
Invalid SBOM, compliance, tests, or FCS evidence denies release.
06
AI proposes only
AI may summarize or draft; humans and deterministic gates retain authority.
Notes: Use these principles as the review lens for every implementation decision and exception request.
[Sources]
- image-hardening-factory/README.md
- image-hardening-factory/docs/evidence-model.md
- image-hardening-factory/SECURITY.md

## Slide 5
IMAGE HARDENING FACTORY
DESIGN
05
Architecture and trust zones
Intake and FCS use separate allowlisted egress; build and release remain internal.
CONNECTED INTAKE
Allowlisted upstream access
TRANSFER BOUNDARY
Signed, checksum-addressed bundles
INTERNAL FACTORY
Build • test • offline scans • gate
CONTROLLED FCS + RELEASE
FCS assess • import • sign • promote
Mirror + lock
source • bases • data
Verify bundle
signature • checksum
Ephemeral internal runners
zero public egress
FCS + release jobs
Falcon API • exact digest + closure
Artifactory replaces build-time platform services. FCS is the isolated connected assessment; community scanners remain offline and informational.
Notes: Walk left to right. The protected FCS runner is isolated from both internal build runners and release credentials.
[Sources]
- image-hardening-factory/README.md
- image-hardening-factory/docs/operations.md
- image-hardening-factory/IMPLEMENTATION_PLAN.md

## Slide 6
IMAGE HARDENING FACTORY
PROCESS
06
End-to-end process flow
Each stage emits a digest-bound artifact consumed by the next gate.
1
INTAKE
Signed resource lock
2
TRANSFER
Verified offline bundle
3
BUILD
OCI candidate digest
4
EVIDENCE + FCS
Offline evidence + authoritative FCS status
5
POLICY
OPA allow / deny
6
SIGN
Signature + attestations
7
PROMOTE
Digest + referrer closure
Release identity rule
The subject digest never changes. Promotion moves the subject and its complete OCI referrer closure without mutation.
Notes: Describe the seven-stage flow. Point out that evidence is always evaluated against the same subject digest.
[Sources]
- image-hardening-factory/docs/evidence-model.md
- image-hardening-factory/docs/operations.md

## Slide 7
IMAGE HARDENING FACTORY
PROCESS
07
Dependency-aware pipeline selection
A base change fans out; an application-only change remains isolated.
UBI 9.8
Base digest + RPM snapshot
BITBUCKET
Overlay • build • baseline test
CONFLUENCE
Overlay • build • baseline test
JIRA
Overlay • build • baseline test
UBI change
Select UBI + all three Atlassian pipelines
Application change
Select only the changed application pipeline
Result: shared-base impact is explicit, while application maintenance stays parallel and independent.
Notes: Use two examples: a UBI patch should fan out to all production-lineage images; a Jira overlay patch should not rebuild Bitbucket or Confluence.
[Sources]
- image-hardening-factory/IMPLEMENTATION_PLAN.md
- image-hardening-factory/factory/pipeline.py

## Slide 8
IMAGE HARDENING FACTORY
ASSURANCE
08
Evidence and policy gate
Current gate: FCS is the vulnerability authority; SBOM, compliance, and tests also block.
SUBJECT DIGEST
sha256:…
Resource lock
SBOMs
Provenance
FCS + OpenSCAP
Baseline product tests
OPA decision
DENY for invalid SBOM, compliance, tests, or FCS identity/report/SBOM/digest/policy status
Legacy scanners are informational. 72-hour freshness, signed exceptions, approval predicates, and completeness checks are roadmap controls.
Notes: Explain the evidence graph and fail-closed behavior. The 72-hour value exists in the catalog but is not enforced by current Rego; present it as roadmap work.
[Sources]
- image-hardening-factory/docs/evidence-model.md
- image-hardening-factory/policies/rego/factory/release/release.rego
- image-hardening-factory/catalog/images/*.yaml and policies/rego/factory/release/release.rego

## Slide 9
IMAGE HARDENING FACTORY
ASSURANCE
09
Protected signing and pull promotion
The build cannot publish; each destination verifies and pulls the exact approved digest.
QUARANTINE
Passing candidate
+ evidence closure
PROTECTED SIGNER
Cosign key pair
Artifactory referrers
RELEASE BROKER
Verify image signature,
copy referrers + digest
TARGET
pull
by digest
COMMERCIAL
Protected environment + key
GOV1
Local .us approval + local signing
GOV2
Local .us approval + local signing
Promotion copies the subject plus OCI referrer closure; it never rebuilds or changes the digest.
Notes: Distinguish signing from approval and promotion. For Gov1/Gov2, approvals and signing remain local to the protected environment.
[Sources]
- image-hardening-factory/docs/operations.md
- image-hardening-factory/scripts/sign_and_attest.sh
- image-hardening-factory/scripts/promote_image.sh

## Slide 10
IMAGE HARDENING FACTORY
GOVERNANCE
10
AI-assisted remediation boundaries
AI reduces triage effort but never becomes a release authority.
AI MAY
Summarize signed findings and test evidence
Propose dependency, Dockerfile, or overlay changes
Write only to a disposable overlay working tree
Produce a schema-constrained remediation plan
Label unverifiable guidance as blocked
AI MAY NOT
Edit policy, VEX, or exception records
Choose an unverified version or checksum
Push directly to protected Git branches
Approve or auto-merge its own proposal
Sign, import, publish, or promote an image
Guarded flow: proposal → brokered merge request → clean rebuild → full gate → human merge decision
Notes: The AI component is an untrusted proposal generator. Deterministic resolvers, protected branches, clean rebuilds, and human review contain the risk.
[Sources]
- image-hardening-factory/README.md
- image-hardening-factory/SECURITY.md
- image-hardening-factory/scripts/create_remediation_mr.sh

## Slide 11
IMAGE HARDENING FACTORY
IMPLEMENTATION
11
Ten implementation milestones
Deliver testable capabilities in four phases; keep UBI 10 canary independent.
FOUNDATION
01
Intake + locks
02
Harden UBI 9.8
PRODUCT LINE
03
Atlassian overlays
04
Parallel builds
ASSURANCE
05
FCS + SBOM + policy
06
Baseline tests
07
Sign + promote
GUARDED EVOLUTION
08
AI summaries
09
AI patch MRs
10
UBI 10 canary
Every milestone has an explicit artifact and exit condition; environment-specific endpoints and credentials are bound during deployment.
Notes: Present milestones as deployable work packages. UBI 10 canary can run in parallel once intake and core toolchain controls exist.
[Sources]
- image-hardening-factory/IMPLEMENTATION_PLAN.md
- image-hardening-factory/docs/implementation-status.md

## Slide 12
IMAGE HARDENING FACTORY
IMPLEMENTATION
12
Bootstrap, first activation, and go-live
Prove the trust model before broadening production use.
DAY 0
Environment bootstrap
Create Artifactory repositories and writer separation
Build and sign offline runner toolchains
Configure Git protections, Artifactory OIDC/Cosign, FCS, ACLs
Load immutable RPM and security-data snapshots
DAY 1
First activation
Verify signed lock and transfer artifacts
Build UBI 9.8 and stop at quarantine review
Fan out Bitbucket, Confluence, and Jira
Run baseline tests; add licensed DB/cluster scenarios
GO-LIVE
Acceptance evidence
Zero public resolution from build runners
Distinct build/import/sign/promote identities
Attestation completeness + signed approval implemented
Gov local approvals; rollback documented
No evidence bypass for urgency: continuity changes response time, not release requirements.
Notes: Use the go-live list as a release readiness checklist. Do not enable Gov promotion until Commercial promotion and rollback have been exercised.
[Sources]
- image-hardening-factory/docs/operations.md
- image-hardening-factory/IMPLEMENTATION_PLAN.md

## Slide 13
IMAGE HARDENING FACTORY
DAY 2 OPERATIONS
13
Day 2 operating model
Operate the factory as a continuously verified release service.
DAY 2
OPERATIONS
OBSERVE
health • freshness • findings
TRIAGE
source • base • tool • policy
REMEDIATE
pinned update • guarded MR
VERIFY
clean rebuild • scan • tests • gate
OPERATING CADENCE
Per pipeline
locks • evidence • signatures
Daily
failures • freshness • capacity
Weekly
FCS policy • CVE evidence • roadmap exceptions
Monthly
restore test • rollback drill
Quarterly
key rotation • policy review
P1: freeze promotion for integrity risk
Notes: Day 2 begins when the factory is a supported service. Call out the cadence and the P1 response: freeze promotion for key compromise, evidence mismatch, digest mutation, unauthorized promotion, or public egress.
[Sources]
- image-hardening-factory/docs/operations.md
- Image-Hardening-Factory-Project-Bootstrap-Guide.docx

## Slide 14
IMAGE HARDENING FACTORY
NEXT ACTIONS
14
What success looks like
A deployable, supportable release factory with measurable trust properties.
100%
required evidence predicates
0
public connections from offline runners
0
unauthorized release writes
100%
source digest = target digest
NEXT
1
Bind endpoints, certificates, protected groups, Artifactory identities, Cosign keys, and FCS policy
2
Implement approval/completeness/freshness controls and licensed Atlassian integration suites
3
Execute Day 0 / Day 1 rehearsal, controlled promotion, and rollback drill
4
Publish the Confluence guide, assign owners, and start the Day 2 cadence
Notes: Close on the environment-binding work that remains. The starter repository is locally validated; production readiness depends on deployed infrastructure, certificates, credentials, policy ownership, and licensed product tests.
[Sources]
- image-hardening-factory/docs/implementation-status.md
- image-hardening-factory/IMPLEMENTATION_PLAN.md